# MEDIBOOK AI - TECHNICAL SPECIFICATIONS

## AI-Powered Virtual Receptionist for Clinics

Alibaba Cloud AI Hackathon Pakistan 2026 | Build Phase: Aug 22-27

# TEAM ROLES & RESPONSIBILITIES

Person A: Backend Developer

Builds 30+ API endpoints, database schema, authentication

Tech: FastAPI, PostgreSQL, SQLAlchemy, JWT

Branch: backend-core

Person B: Frontend Developer

Builds React UIs for Patient/Doctor/Admin dashboards

Tech: React 18, TypeScript, Tailwind CSS, Axios

Branch: frontend-ui

Person C: AI & Calendar Developer

Builds AI chatbot, Google Calendar sync, automated reminders

Tech: Groq LLM, FastAPI microservice, n8n, WhatsApp API

Branch: ai-chatbot

Muhammad: Project Lead

System architecture, code review, integration testing, deployment

Branch: main/dev (protected)

# PERSON A: BACKEND DEVELOPER

## Database Tables

1. users - All system users (patients, doctors, receptionists, admins)

2. clinics - Clinic information and settings

3. doctors - Doctor profiles and qualifications

4. patients - Patient medical information

5. appointments - Core appointment records

6. doctor_schedules - Override schedules, holidays, breaks

7. clinic_holidays - Clinic-wide holidays

8. prescriptions - Post-visit prescriptions

9. audit_logs - All system changes logged

## Key API Endpoints

POST /api/auth/register - Register new user

POST /api/auth/login - User login, return JWT token

POST /api/appointments - Create/list/update appointments

GET /api/doctors/{id}/availability - Get available time slots

GET /api/doctors - List doctors with filters

GET /api/patients - Patient profile management

GET /api/clinics - Clinic management

GET /api/analytics/dashboard - Dashboard metrics

## Critical Implementation: Availability Check

This is the most important algorithm:

1. Check if date is clinic holiday

2. Get doctor's override schedule (if exists)

3. Fetch all appointments for that date

4. Generate 30-minute slots between working hours

5. Exclude breaks (lunch) and booked slots

6. Respect max_patients_per_day limit

7. Return list of available slots with timestamps

## Deliverables

Day 1: Project setup, database models, migrations

Day 2: Auth routes, appointment CRUD, availability algorithm

Day 3: Doctor, patient, clinic routes

Day 4: Audit logging, analytics, security

Day 5: Testing, bug fixes, push to backend-core

# PERSON B: FRONTEND DEVELOPER

## Pages to Build

Auth: LoginPage, RegisterPage

Patient: Dashboard, ChatWindow, BookingPage, History, Profile

Doctor: Dashboard, Schedule, Settings, DailyInsights

Receptionist: Dashboard, Manage Appointments, Walk-ins

Admin: Dashboard, Manage Doctors, Manage Clinics

## Reusable Components

AppointmentCard, DoctorCard, Calendar, TimeSlotPicker, ConfirmationModal, LoadingSpinner, Header, ProtectedRoute

## API Service Layer

services/api.ts (Axios with auth)

services/appointments.ts

services/doctors.ts

services/auth.ts

## State Management

React Context API:

• AuthContext (current user, JWT)

• AppointmentContext (appointments)

• NotificationContext (toasts)

## Deliverables

Day 1: React setup, routing, Tailwind, auth pages

Day 2: Login/register, API layer, dashboard mockup

Day 3: Patient pages, booking flow, data integration

Day 4: Doctor, receptionist, admin dashboards

Day 5: Bug fixes, responsiveness, push to frontend-ui

# PERSON C: AI & CALENDAR DEVELOPER

## Chatbot Intent Types

1. appointment_booking - 'I want to book with Dr. Ahmed'

2. symptom_check - 'I have chest pain'

3. faq - 'What are your clinic hours?'

4. reschedule - 'Move my appointment to Friday'

## Handlers to Implement

1. Appointment Booking:

- Extract doctor name and date

- Ask for symptoms

- Get available slots from Person A's API

- Show options, confirm booking

2. Symptom Triage:

- Check for emergency symptoms

- If emergency: 'Go to ER immediately'

- If normal: Recommend specialist

3. FAQ Handler:

- Answer clinic hours, fees, doctors

## Google Calendar Integration

When appointment created:

1. Get doctor's calendar API token

2. Create calendar event

3. Add event details (time, location, patient)

4. Send calendar invite to doctor

5. Store google_calendar_event_id in DB

## Automated Reminders (n8n Workflows)

Workflow 1 (24-hour reminder):

• Check appointments 24 hours away

• Send WhatsApp message to patient

Workflow 2 (1-hour reminder):

• Check appointments 1 hour away

• Send reminder to arrive early

## API Endpoints

POST /api/chat/message

GET /api/chat/history

POST /api/calendar/sync

## Deliverables

Day 1: Microservice, Groq integration

Day 2: Intent detection, booking handler

Day 3: Symptom triage, FAQ handler

Day 4: Google Calendar, n8n workflows

Day 5: Testing, reminders, push to ai-chatbot

# MUHAMMAD: PROJECT LEAD

## Day 1 Tasks

✓ Create GitHub repo (main, dev, backend-core, frontend-ui, ai-chatbot)

✓ Write API_CONTRACTS.md (all endpoints)

✓ Write DATABASE_SCHEMA.md

✓ Set branch protection rules

✓ Assign team members

## Days 2-5 Daily Tasks

• Review Person A's PRs

• Review Person B's PRs

• Review Person C's PRs

• Run integration tests (docker-compose up)

• Merge to dev when tests pass

## Day 5 Tasks

• Create docker-compose.yml

• Test full stack locally

• Fix integration issues

## Day 6 Tasks

• Final end-to-end testing

• Merge dev to main

• Create Release Notes

• Prepare demo

# GIT WORKFLOW

## Branches

main - Production code (Muhammad only, protected)

dev - Integration branch (Muhammad merges PRs)

backend-core - Person A's work

frontend-ui - Person B's work

ai-chatbot - Person C's work

## Daily Workflow

Morning:

git pull origin dev

git checkout your-branch

git pull origin your-branch

During day:

Make commits (git commit -m 'specific message')

git push origin your-branch

When done:

Create PR to dev

Wait for Muhammad's review

Muhammad merges

## Commit Message Format

✓ 'Add appointment booking API endpoint'

✓ 'Fix availability check algorithm'

✗ 'fix'

✗ 'updates'

# SUCCESS METRICS

✓ System runs: docker-compose up (no errors)

✓ Patient can chat with AI to book appointment

✓ Doctor can view and manage schedule

✓ Admin can manage doctors and clinics

✓ Appointment confirmation sent via WhatsApp

✓ Appointment synced to Google Calendar

✓ Automated reminder sent 24 hours before

✓ AI recommends correct specialist based on symptoms

✓ Emergency symptoms detected (directs to ER)

✓ Database has real data (not empty)

PRINT THIS DOCUMENT. EACH TEAM MEMBER READS IT.